| Project Proposal |  |  |  |
| --- | --- | --- | --- |
| PROJECT NAME | Internal Assistant for Enterprise Knowledge |  |  |
| PROJECT LOCATION | Swinburne University of Technology |  |  |
| EST. START DATE | Sep 29th, 2026 | EST. FINISH DATE | April 29th, 2027 |
| PROJECT LEADER | Mr. Truong Ngoc Gia Hieu | UNIVERSITY | Swinburne University of Technology |
| CONTACT NAME | Mr. Truong Ngoc Gia Hieu | ADDRESS | 1A/12 Bach Dang Street, Tan Son Hoa Ward, Ho Chi Minh City |
| PHONE | (+84)947979438 |  |  |
| EMAIL | giahieutruongngoc@gmail.com |  |  |
| SUMMARY | The project focuses on designing and developing a conversational assistant at the enterprise level integrated with Slack to solve the problem of fragmented internal knowledge. Currently, crucial documents are stored across disconnected platforms including Confluence, project management spaces, and discussion forums, leading to employees spending a significant amount of time searching for answers. Consequently, this project is established to query internal knowledge repositories using natural language directly within Slack, receiving instant, accurate answers while strictly adhering to organizational security and role-based access control policies. |  |  |
| DESIRED OUTCOME | - Streamlined Knowledge Retrieval: Delivery of a secure, Slack-integrated conversational assistant that enables employees to instantly query and retrieve information from Confluence (with an extensible architecture prepared for future GitHub and documentation site support). - Controlled Departmental Access: Successful implementation of channel-level access restriction during Phase 1, ensuring only authorized users within designated Slack channels can interact with the assistant. - Secure Corporate Deployment: Operation within a private corporate workspace utilizing organization-managed credentials to maintain strict data security and compliance. |  |  |
| ACTION TO COMPLETION | - Confluence Ingestion and Indexing: Develop an automated pipeline to collect, chunk, and index internal documentation specifically from Confluence into a vector database (with modular design for future GitHub and documentation site integration). - RAG Engine Implementation: Set up the Retrieval-Augmented Generation core to process natural language queries and retrieve precise answers. - Slack Bot Integration and Channel Restriction: Build the conversational interface on Slack and configure channel-level access control to restrict usage to authorized members within the private corporate workspace. - System Testing and Validation: Perform end-to-end testing of document retrieval accuracy, response latency, and security channel boundaries. |  |  |
| BENEFITS OF PROJECT | - Eliminates time wasted searching across fragmented documentation by providing instant, accurate answers directly within the daily communication tool (Slack). - Delivers immediate value through dedicated Confluence support while establishing an extensible foundation for future integration with GitHub repositories and internal documentation sites. - Ensures high enterprise data privacy by operating within a private corporate workspace and enforcing channel-level access restrictions for different user groups. |  |  |
| PROJECTED SCHEDULE | - Research, Architecture Design and Confluence Ingestion: Define system requirements, design the RAG architecture, and plan the Confluence data extraction and vector indexing pipeline. - Core RAG and Access Control Planning: Map out the Large-Language Model retrieval logic and design the Slack channel-level security and access restriction framework within a private workspace model. - Integration Blueprint and Testing Plan: Formulate the Slack bot deployment strategy, evaluation metrics for response accuracy, and modular plans for future expansion to GitHub and documentation sites. |  |  |
| PROJECTED BUDGET | Zero financial cost at the planning stage, utilizing open-source libraries, local development environments, and free-tier developer tools for Slack and Confluence integration. |  |  |
| PROJECTED TEAM AND RESOURCE REQUIREMENTS | - Student development team responsible for system architecture, RAG implementation, pipeline design, and documentation. - Development Environment: Python, Vector Database frameworks, and RAG libraries. - API and Integration Tools: Confluence API documentation, Slack Bot API, and developer workspace tools. - Academic References: Technical literature on Retrieval-Augmented Generation, access control mechanisms, and enterprise knowledge management systems. |  |  |