# PROJECT CHARTER

GENERAL PROJECT INFORMATION

| PROJECT NAME |  |  | PROJECT MANAGER | PROJECT SPONSOR |
| --- | --- | --- | --- | --- |
| Internal Assistant for Enterprise Knowledge (Slack App Bot) |  |  | Mr.Truong Ngoc Gia Hieu | Mr. Phat (Eric) Pham |
| EMAIL |  | PHONE | ORGANIZATIONAL UNIT(S) |  |
| giahieutruongngoc@gmail.com |  | (+84)947979328 | Swinburne University of Technology |  |
| GREEN BELTS ASSIGNED |  |  | EXPECTED START DATE | EXPECTED COMPLETION DATE |
| N/A (Not Applicable) |  |  | Sep 29th, 2026 | Dec 6th, 2026 |
| BLACK BELTS ASSIGNED |  |  | EXPECTED SAVINGS | ESTIMATED COSTS |
| N/A (Not Applicable) |  |  | Time-saving on internal document search and knowledge retrieval. | Zero financial cost - utilizing open-source tools and free tiers |

PROJECT OVERVIEW

| PROBLEM OR ISSUE | Enterprise knowledge (the collective documentation, policies, technical guides, and operational data generated within a company) is currently fragmented across multiple disconnected platforms and sources (Confluence, project repositories, and scattered internal docs) which causes employees to waste significant working time searching for information. Furthermore, traditional search tools lack secure, controlled access boundaries such as channel-level restrictions making it difficult to safely retrieve sensitive internal information without exposing unauthorized data. |
| --- | --- |
| PURPOSE OF PROJECT | Design and development of an official enterprise-level Slack app bot powered by Retrieval-Augmented Generation to centralize and query multi-source internal knowledge repositories, starting with Confluence and expanding to internal documentation and GitHub repositories, using natural language directly within Slack, enabling employees to retrieve instant and accurate answers while enforcing strict security via a channel-level whitelist mechanism. |
| BUSINESS CASE | Establishing an internal enterprise knowledge assistant powered by Retrieval-Augmented Generation directly addresses the operational inefficiencies caused by fragmented documentation across disconnected platforms. By integrating the solution natively into Slack and leveraging existing enterprise infrastructure such as Slack single sign-on and channel-level access controls, the project eliminates the need for expensive commercial search software or complex departmental permission setups. Consequently, this approach delivers immediate productivity gains through instant and accurate information retrieval while maintaining strict enterprise data privacy and operating at zero financial cost during development. |
| GOALS / METRICS | The primary goal of the project is the successful deployment of an official enterprise-level Slack app bot capable of querying multi-source knowledge repositories such as Confluence and internal documents via Retrieval-Augmented Generation. Furthermore, the project aims to achieve a significant reduction in employee search time for internal information. In terms of security, the implementation will strictly restrict bot interactions through designated Slack channel-level whitelisting, alongside successfully utilizing enterprise Slack single sign-on mechanisms for user authentication. Ultimately, all these milestones will be accomplished while maintaining zero financial expenditure throughout development and deployment. |
| EXPECTED DELIVERABLES | The primary deliverable of the project is a fully functional Proof of Concept (PoC) of an enterprise-level Slack app bot integrated with Retrieval-Augmented Generation capabilities, operating via Socket mode within the development workspace. In addition, the system will deliver a secure data ingestion and indexing pipeline connecting to Confluence and internal documents. Furthermore, the implementation will include a robust access control module featuring Slack channel-level whitelisting and single sign-on user authentication. Finally, the project handover will encompass packaged source code, comprehensive technical documentation, system architecture designs, and deployment instructions to enable the company to deploy the solution independently. |

PROJECT SCOPE

| WITHIN SCOPE | - Development and deployment of a complete Proof of Concept (PoC) for the enterprise-level Slack app bot utilizing Socket mode and Retrieval-Augmented Generation capabilities - Establishment of secure data ingestion and indexing pipelines connecting to Confluence and internal documentation repositories. - Integration of Slack single sign-on mechanisms for user authentication and channel-level access control whitelisting. - Packaging of source code and delivery of comprehensive technical documentation, system architecture designs, and deployment instructions for client handover. |
| --- | --- |
| OUTSIDE OF SCOPE | - Direct deployment and hosting on the company's official Production cloud environment during this initial phase (scheduled for future enhancement phases). - Custom mobile application development or external platform applications beyond Slack. - Department-specific automated assistant scaling and advanced production debugging log management (designated for future iterations). - Ongoing post-deployment maintenance, support, or direct infrastructure provisioning beyond the agreed PoC handover model. |

TENTATIVE SCHEDULE

| KEY MILESTONE | START | FINISH |
| --- | --- | --- |
| Project Proposal, Idea Exploration and RAG Architecture Design | Week01 | Week04 |
| Core Development and Slack Socket Mode Integration | Week05 | Week07 |
| Data Ingestion Pipeline (Confluence and Docs Indexing) | Week06 | Week08 |
| Security & Access Control Implementation (SSO & Channel Whitelisting) | Week09 | Week10 |
| Testing, Cost-Accuracy Optimization and PoC Demo | Week11 | Week12 |
| Documentation Packaging & Final Production Handover | Week12 | Week12 |

RESOURCES

| PROJECT TEAM | - Duong Nguyen Dang - Lu Nhat Hoang - Le Xuan Ny | - Nguyen Quang Khai - Pham Nguyen Minh Hoang - Truong Ngoc Gia Hieu |
| --- | --- | --- |
| SUPPORT RESOURCES | - Mr. Phat (Eric) Pham (Project Client and Project Assistant providing business requirements, guidance, and workspace testing). - Group development workspace supporting Socket mode, Confluence repositories, and internal documentation sources |  |
| SPECIAL NEEDS | Zero financial expenditure requirement during development, leveraging existing free-tier developer tools and local team resources. |  |

COSTS

| COST TYPE | VENDOR / LABOR NAMES |  | RATE | QTY | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Labor | Mr.Truong Ngoc Gia Hieu and Team |  | $0.00 | 1(Project) | $0.00 |
| AI Services and Tooling | - AWS Bedrock: LLM Inference (Claude Haiku or Llama 3) and Amazon Titan Embeddings v2 - Pinecone or Qdrant: Serverless Vector Database (Free Tier) |  | Pay as you go | Nearly 2,000 queries per month | From $3.00 to $5.00 per month |
| Infrastructure | AWS Lambda and API Gateway: Serverless compute runtime leveraging AWS Always-Free Tier |  | $0.00 | 1 | $0.00 |
|  |  |  | TOTAL COSTS |  | From $3.00 to $5.00 per month |

BENEFITS AND CUSTOMERS

| PROCESS OWNER | Mr.Phat (Eric) Pham (Project Client and Assistant overseeing the workflow requirements and operational process) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| KEY STAKEHOLDERS | Mr.Phat(Eric) Pham (Project Client and Assistant) and the Development Team (Truong Ngoc Gia Hieu and members). |  |  |  |  |
| FINAL CUSTOMER | Company Employees (Internal users who utilize the Slack RAG bot to query documentation and retrieve information). |  |  |  |  |
| EXPECTED BENEFITS | - Significant Time Reduction: Drastically cuts down employee search time for internal policies, technical guides, and company documentation. - Secure Information Access: Enforces strict channel-level whitelisting and single sign-on user authentication to protect sensitive data. - Cost-Efficient Delivery: Achieves enterprise knowledge centralization at zero financial expenditure during the development and PoC phase. |  |  |  |  |
| TYPE OF BENEFIT | BASIS OF ESTIMATE |  |  |  | ESTIMATED BENEFIT AMOUNT |
| Operational Efficiency | Estimated saving of working hours per employee through automated RAG search queries. |  |  |  | - Qualitative - Operational Value |
| Security and Access Control | Mitigation of information leakage risks via strict channel-level whitelisting and SSO. |  |  |  | Risk Mitigation Value |
| Cost Avoidance | Zero software acquisition and licensing costs by leveraging existing team resources. |  |  |  | $0.00 (Zero Cost Model) |
|  |  |  | TOTAL BENEFIT |  | Qualitative Value and Cost-Free |

RISKS, CONSTRAINTS, AND ASSUMPTIONS

| RISKS | Potential latency in API responses from LLM providers or challenges in indexing unstructured internal documents from Confluence. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| CONSTRAINTS | Zero-cost development model requiring the use of free-tier developer tools, local environments, and existing team workspaces. |  |  |  |  |  |
| ASSUMPTIONS | Mr. Phat (Eric) Pham will provide timely business requirements, feedback, and access for workspace testing throughout the PoC lifecycle. |  |  |  |  |  |
| PREPARED BY |  | TITLE |  |  |  | DATE |
| Mr.Truong Ngoc Gia Hieu and Team |  | Project Development Team |  |  |  | Oct 5th, 2026 |